## Slide 1
What We Are Proposing
Start MVP definition and build, enabling early value and setting the foundation for continued capability and roadmap development.
Temporarily Pause Business Requirements (BRs)
Complete labeling requirements while pausing detailed requirements for other planning capabilities.
1
Define MVP Scope and Decision
Prioritize high-value capabilities, develop functional and UX requirements, and define MVP scope.
DECISION POINT (~4 WEEKS*)
Confirm MVP scope and timeline. Proceed with planned scope or adjust features to meet target timeline.
2
Complete Remaining BRs and Deliver MVP Build
Complete requirements for remaining planning capabilities and prioritize future releases.
~6 WEEKS*
Starts as soon as MVP definition is complete and runs in parallel with MVP build.
3
HIGH-LEVEL ROADMAP
BUSINESS REQUIREMENTS &
SCALE-UP PLAN
Temporarily pause detailed BRs for other planning capabilities (focus on labeling)
Complete remaining BRs and prioritize future releases
MVP DEFINITION
& DECISION
Define MVP scope and decision
(~4 WEEKS*)
MVP BUILD
MVP Build (duration longer than BRs)
~6 WEEKS* Starts as soon as MVP definition is complete and runs in parallel with MVP build.
✓
MVP BUILD
DELIVERED
Outcome: Deliver early value with a focused MVP while building the foundation for continued capability and roadmap development.
PwC
* Durations are estimates and will be refined.
4